



DRAWING / DOCUMENT TRANSMITTAL

	SMARTLuth Job No.
	S21001
	
	Transmittal No.:
	S21001/ TR/ 0013

	Project Name:
	FGD Treatment (SPC Technology) U5 - 1 x 80 MWe Renusagar Captive Power Plant, Hindalco– by W.L.Gore & Associates
	Date :
	02/12/21

	
	
	

	
	
	


 Attn: 
         

 Dear Sir,

 Please find enclosed the following two drawings /documents for your information & necessary action.
	Sl. No.
	Drg/Doc. No.
	Rev
	Title
	Distribution
	Status
	Action

	
	
	
	
	A
	 B
	C
	
	

	01.
	Cox Industries drawing 11x15 Module Layout for FGTR.
	2
	Renusagar Module Support Structure Layout
	
	
	
	
	5

	02.
	D&E -E-020 (Hindalco Drg.)
	0
	Single Line Diagram for FGD (Hindalco’s Existing System)
	
	
	
	
	5

	03.
	
	
	
	
	
	
	
	


Based on the drawing from Cox Industries , which happens to be the final Internal Layout of the modules. Please take necessary action on Overall Plot Plan drawing. Other details of FGTR will be sent to you shortly as soon as those will be received.
	 STATUS LEGEND:
A: (NE) No Exceptions Noted. No specific objections. Work may proceed.

B: (EN) Exceptions Noted. Revise and resubmit. Work may proceed.

C: (RC) Returned for correction. Document is deficient. Revise and resubmit. Work may NOT proceed.

D: (RD) Received for Distribution. Review not required. Work may proceed.

E: (RR) Release for Record. Information added. Resubmittal not required. Work may proceed.

F: (HO) Hold. Intentional interruption of the review process. Final status will be determined LATER.

G: (SS) Superseded. Different document replaces previous document. No action is required.

H: (VO) Void. Document is no longer applicable. No action is required.
	ACTION LEGEND:
Action 1- Distributed & Released for Const.
Action 2- For Approval.

Action3- For Reference
Action 4- For Information.
Action 5 – For Necessary Action

	COMMENT : 

 


   Note:  1. The numbers in distribution columns indicate number of copies attached.

Very truly yours,                                                                    
                     MAHUA DEB
   Project Manager
Registered Office: ECO Centre, Unit No.: 503, 5th Floor, Kolkata-700091, West Bengal, India

Email: info@smartluth.com Phone: +91 9810496916

CIN: U74999WB2016PTC217954               

